CITE DEPARTMENT Lost and Found Claiming and Reporting System

BARRIOS, DEXTER

DALONDONAN, RENDELYN K.

TOMARONG, JHON CHRIS B.

TRIBACO, ELLIANAH LOUISSE I.

YUCO, HANNAH JANE V.

OCTOBER 2026

CITE DEPARTMENT Lost and Found Claiming and Reporting System

BARRIOS, DEXTER

DALONDONAN, RENDELYN K.

TOMARONG, JHON CHRIS B.

TRIBACO, ELLIANAH LOUISSE I.

YUCO, HANNAH JANE V.

OCTOBER 2026

ABSTRACT

This project proposes a web-based CITE Department Lost and Found Reporting and Claiming System designed to make reporting, searching, and claiming lost and found belongings more organized. The system responds to difficulties that may occur when lost-and-found information is shared through separate social media posts or communicated verbally. These reports may be overlooked, difficult to search, or challenging to verify. The proposed website will provide a central homepage where lost and found items can be displayed with photographs, descriptions, dates, locations, and report status. Users will be able to search for items, while registered users may use account-based functions such as commenting, submitting claims, and reporting suspicious posts. Guests may view public listings and submit limited item reports, but their access will be restricted and their posts may require administrator approval before publication. The administrator will manage item records, review reported posts, remove inappropriate content, verify ownership, and arrange the schedule for releasing claimed items. The system will also provide summary reports for monitoring lost, found, pending, and claimed items. The project will follow an Agile Software Development Life Cycle supported by Scrum practices. This documentation covers the project background, objectives, scope, feasibility, requirements, methodology, risks, schedule, estimated costs, and Scrum plan. The final scope and technology stack should be confirmed with the CITE Department and the project instructor.

# I. PROJECT BACKGROUND

## 1.1 Client / Organization Background

For this study, the CITE Department is treated as an academic unit that needs an organized way to manage lost and found belongings within its premises. The main users are students who may lose or find items and authorized department personnel who are responsible for reviewing reports, verifying ownership, and arranging the release of recovered belongings. The proposed system is a website intended to centralize item information instead of depending mainly on separate social media posts or verbal announcements.

## 1.2 Current Process

When a student loses or finds an item, the student may ask classmates, inform department personnel, or post information on social media. These methods can help spread information, but details may be scattered across different posts and messages. Students may need to scroll through many posts or ask several people before finding a possible match. It may also be difficult to confirm whether a person claiming an item is its rightful owner. A central website could make item details easier to search and provide a more consistent process for reporting, reviewing, and claiming belongings.

## 1.3 Identified Problems

Based on the assumed process, the following problems may occur:

- Lost and found information may be scattered across social media, messages, and verbal reports.

- Item photographs and descriptions may be incomplete, making it harder to identify possible matches.

- The rightful owner may be difficult to verify without a structured claiming process.

- False, misleading, or inappropriate posts may be submitted if there is no moderation process.

- Students and administrators may have difficulty tracking whether an item is pending, approved, claimed, or returned.

2. PROJECT PURPOSE AND OBJECTIVES

## 2.1 Project Purpose

The purpose of the project is to propose a web-based Lost and Found Reporting and Claiming System for the CITE Department. The website will provide one place to view, search, and report lost or found items. It will also support controlled user access, administrator review, ownership verification, and scheduling for item release.

## 2.2 Main Project Objective

To design and develop a web-based CITE Department Lost and Found Reporting and Claiming System that supports organized reporting, searching, moderation, and claiming of lost and found items.

## Specific Objectives

- To provide a homepage that displays lost and found item posts with photographs and relevant details.

- To allow registered users and guests to submit reports according to their access permissions.

- To provide sign-up, login, and logout functions for registered users and administrators.

- To allow administrators to review submitted reports, manage item listings, and remove inappropriate posts.

- To provide a claiming process that allows authorized personnel to verify ownership before releasing an item.

- To allow administrators to arrange and record the schedule for item release.

- To generate summary reports showing the status of lost, found, pending, claimed, and returned items.

# 3. PROJECT SCOPE AND LIMITATIONS

## 3.1 Project Scope

The proposed desktop application will include the following major functions:

| User / Area | Included Functions |
| --- | --- |
| Guest | View public item listings, search for items, and submit limited lost/found reports. Guest posts may require administrator approval. Guests cannot access private account information or claim items. |
| Registered User | Sign up, log in, log out, view and search listings, submit lost/found reports, upload item photographs, and submit claim requests. |
| CITE Administrator | Review guest submissions, manage item posts, view reported posts, remove inappropriate content, manage user accounts, verify claims, update item status, and arrange release schedules. |
| System | Store user and item records, track claim status, and generate summary reports. |

## 3.2 Project Limitations

- The system will focus on items reported within the CITE Department or other locations approved by the department.

- Guest access will be limited and will not provide access to account-specific functions or private user information.

- The system will not automatically guarantee that a listed item belongs to a claimant; ownership must be checked by authorized personnel.

- The system will not use advanced artificial intelligence or image recognition to identify items unless added as a future enhancement.

- Social media integration and automatic posting to external social media platforms are not included in the initial scope.

- The website depends on an available internet connection and a working hosting environment if it is deployed online.

- The project schedule, technology stack, and final deployment arrangements must be confirmed with the instructor and CITE Department.

- The system doesn’t have a search bar and category to find matching items easily.

# 4. PROJECT FEASIBILITY AND PROJECT CHARTER SUMMARY

## 4.1 Technical Feasibility

The project is technically feasible for a student development team if suitable web-development tools, a database, and a test environment are available. A web interface can provide the homepage, search, report submission, user accounts, and administrator dashboard. A database can store users, item reports, post flags, claims, and release schedules. The specific programming language, framework, and hosting service should be selected based on the team's skills and approved project requirements.

## 4.2 Operational Feasibility

The system is operationally feasible if students and department personnel can use it with minimal training. The website should use clear navigation, readable item cards, straightforward report forms, and visible status labels. Administrators need a manageable queue for new reports and flagged posts, as well as a clear process for verifying claims and arranging item release.

## 4.3 Economic Feasibility

The project may be economically feasible because the team can consider free or open-source web-development and database tools. Possible expenses include internet access, transportation for consultations, backup storage, and hosting if required. Actual expenses should be checked by the team and adjusted to the available budget.

## 4.4 Project Charter Summary

| Charter Item | Sample Entry |
| --- | --- |
| Project Title | CITE Department Lost and Found Claiming and Reporting System |
| Project Purpose | Provide an organized website for reporting, searching, moderating, and claiming lost and found items. |
| Primary Users | CITE students, guests with limited access, and authorized department personnel.. |
| Major Deliverable | Proposed desktop-based Lost and Found system design with documentation and basic user guide. |
| Main Constraint | Academic schedule, available technical skills, budget, internet access, and confirmed client requirements. |
| Project Success | Core reporting, searching, moderation, claiming, scheduling, and summary-report requirements are covered and tested according to the agreed scope. |

# 5. REQUIREMENTS GATHERING AND ANALYSIS

## 5.1 Stakeholders

| Stakeholder | Role / Interest |
| --- | --- |
| CITE Department / Authorized Personnel | Review reports, verify rightful owners, manage release schedules, and oversee item records. |
| IT Students | Report lost or found belongings, search listings, comment, flag suspicious posts, and submit claims. |
| Guest | View public listings and submit limited reports without full account access. |
| Development Team | Gather requirements, design, build or prototype, test, and document the proposed system. |

## 5.2 Requirements Gathering Methods

The development team will use the following methods to understand the needs of the

CITE Department and IT students:

- Client Interview – Ask authorized personnel how lost and found items are currently reported, stored, verified, and released.

- Student Survey or Interview – Ask students about common difficulties when losing or finding belongings and what information they need on the website.

- Observation – Observe how item reports and claims are currently handled, where applicable.

- Review of Existing Records – Review any approved forms or records currently used for lost and found items.

- Follow-up Consultation – Confirm requirements, access rules, moderation procedures, and the process for scheduling item release.

## 5.3 Functional Requirements

| ID | Functional Requirement |
| --- | --- |
| FR-01 | The system shall allow registered users and administrators to log in using valid credentials. |
| FR-02 | The system shall provide a sign-up function for eligible users. |
| FR-03 | The system shall provide limited guest access to public listings and selected report-submission functions. |
| FR-04 | The system shall allow authorized users to submit lost-item and found-item reports. |
| FR-05 | The system shall store item name, description, location, date, image reference, report type, and status. |
| FR-06 | The system shall display public item listings on the homepage. |
| FR-07 | The system shall allow administrators to view and review reported posts and pending guest submissions. |
| FR-08 | The system shall allow administrators to edit, hide, or delete inappropriate or outdated item posts. |
| FR-09 | The system shall allow registered users to submit claim requests for found items. |
| FR-10 | The system shall allow authorized personnel to verify ownership and approve or reject claim requests. |
| FR-11 | The system shall allow administrators to arrange and record the date and time for item release. |
| FR-12 | The system shall allow administrators to update item statuses, such as pending, available, claimed, or returned. |
| FR-13 | The system shall provide summary reports of item listings, post reports, and claim statuses. |
| FR-14 | The system shall provide logout functionality for registered users and administrators. |

## 5.4 Non-Functional Requirements

| Category | Sample Requirement |
| --- | --- |
| Usability | The interface should be clear, consistent, and easy for students and staff to understand. |
| Performance | Searches and page requests should complete within a reasonable time under normal usage. |
| Security | Administrative functions and private account information must be restricted to authorized users.. |
| Privacy | Public posts should not expose unnecessary personal details or sensitive ownership evidence. |
| Reliability | The system should store submitted reports and status changes consistently and provide a backup process where possible. |
| Maintainability | The website's modules and records should be organized so that approved changes can be made efficiently. |
| Moderation | The system should support review of guest submissions and user-reported posts to reduce misuse. |

## 5.5 Sample User Stories and Acceptance Criteria

| User Story | Acceptance Criteria |
| --- | --- |
| As an IT student, I want to report a lost item so that it can be listed in the system. | The report form accepts required details and confirms submission |
| As a guest, I want to submit a found-item report without creating a full account. | The guest can submit limited information and the post is marked for review if required. |
| As an IT student, I want to view possible listed lost items so that I can check if my missing item is listed. | The system displays the available lost-item information for the student to view. |
| As a user, I want to submit a claim for a found item so that I can request the item. | The user can select a found item and submit the required claim information. |
| As authorized personnel, I want to verify claims so that items can be released to the rightful owner. | Authorized personnel can review the claim and update its status after verification. |

# 6. DEVELOPMENT METHODOLOGY, SDLC MODEL, AND SOFTWARE TOOLS

## 6.1 Development Methodology Used

The project will use an Agile development methodology supported by the Scrum framework. Work will be divided into manageable development cycles called sprints. During each sprint, the team will select priority tasks, work on the selected features, test them, review progress, and use feedback to improve the next sprint. This approach is suitable because requirements may change after students and department personnel review the website design.

## 6.2 SDLC Model Used

The selected Software Development Life Cycle model is Agile SDLC. The team will proceed through planning, requirements analysis, design, development, testing, and review in repeated iterations. Rather than waiting until the end to review the entire system, the team can present early designs and partial features to the instructor or intended users and make improvements based on accepted feedback.

6.3

SDLC Model Figure

Figurev1. Agile SDLC Model Used for the Project

## 6.4 Software and Development Tools Used

The following software and technologies are planned for the development of the desktop-based CITE Department Lost and Found Claiming and Reporting  System:

| Software / Technology | Use in the Project |
| --- | --- |
| Java GUI | Used to create the desktop application interface and implement the main reporting, claiming, and user and admin interaction functions. |
| MySQL | Used to store user, admin, lost item, found item, and claim information. |
| phpMyAdmin | Used to create, manage, and maintain the MySQL database during development. |

Java GUI will serve as the application layer that admins interact with, while MySQL will store the project data. phpMyAdmin will mainly support database setup and administration during development and maintenance.

## 6.5 Reason for Selecting the Methodology and SDLC Model

Agile SDLC with Scrum is appropriate because the team can prioritize essential features first, such as user access, item reporting, listing, and search. Later sprints can add comments, post reporting, claim verification, release scheduling, and summary reports. Feedback from each review can help the team identify problems early and keep the work organized within the academic schedule.

## 6.6 Expected Development Approach

- Prepare and prioritize the initial system requirements.

- Create interface sketches and a proposed database design.

- Divide the work into small features and assign responsibilities.

- Develop and test a group of features during each sprint.

- Present progress to the instructor or intended client for feedback.

- Revise features based on approved feedback and document the results.

# 7. SDLC STAGES AND PROJECT APPLICATION

| SDLC Stage | Application to the System |
| --- | --- |
| Planning | Identify current lost-and-found problems, objectives, stakeholders, scope, resources, and constraints. |
| Requirements Analysis | Consult students and authorized personnel about reporting, searching, guest access, moderation, claiming, and release scheduling. |
| System Design | Design page layouts, navigation, access levels, item-report forms, database structure, claim workflow, and admin dashboard. |
| Development | Develop the features for reporting lost and found items, submitting claims, verifying ownership, managing item records, recording released items, and generating reports. |
| Testing | Test each system function, validate data entry and search results, verify the claiming and approval process, check user permissions, test invalid inputs, and ensure that the system properly records lost, found, claimed, and returned items. |
| Deployment | Install and configure the approved Lost and Found Claiming and Reporting System for use by the CITE Department. Prepare user accounts, initial data, administrator access, and basic instructions for students, staff, and authorized personnel. |
| Maintenance | Correct discovered errors, update system features and information, maintain and back up the database, monitor system performance, address user concerns, and implement approved improvements to the lost-and-found process. |

The team should describe the work it will actually complete at each stage. If the project is limited to a proposal or prototype, deployment and maintenance should be described as planned or future activities rather than completed work.

# 8. PROJECT RISK MANAGEMENT

## 8.1 Possible Risks Discovered

| Requirements for the lost-and-found system change during development. | Medium | High | Coordinate with the CITE Department to confirm requirements and document approved changes before implementation. |
| --- | --- | --- | --- |
| Development takes longer than planned. | Medium | High | Create a development schedule, prioritize essential features, and monitor the team's progress regularly. |
| Project files or the lost-and-found database are lost or corrupted. | Low | High | Maintain regular database backups, use version control, and store backup copies securely. |
| A team member becomes unavailable. | Medium | Medium | Document assigned tasks, share project files with authorized members, and assign backup responsibilities. |
| The target computer has limited hardware or software capabilities. | Medium | Medium | Test the system using the computers and software available in the CITE Department before deployment. |
| Users find the reporting or claiming process confusing. | Medium | Medium | Conduct user testing and improve the system interface based on user feedback. |
| Unauthorized users access or modify lost-and-found records. | Low | High | Implement secure login, role-based access, strong passwords, and restrictions on administrative functions. |
| Incorrect information is entered for lost or found items. | Medium | Medium | Apply input validation, required fields, clear instructions, and record verification. |
| False or invalid claims are submitted. | Medium | High | Require claim verification, supporting information or identification, and administrator approval before releasing items. |
| System downtime prevents users from reporting or claiming items. | Low | Medium | Perform regular maintenance, back up the database, and use manual recordkeeping procedures during system downtime. |

# 9. PROJECT TIME MANAGEMENT AND SCHEDULE

## 9.1 Major Project Activities

The project schedule for the web-based CITE Department Lost and Found Reporting and Claiming System outlines the major activities, expected duration, task dependencies, and important milestones. It serves as a guide for the development team to complete the project within the planned academic timeline.

## 9.2 Sample Project Schedule

| Activity | Duration | Target Period | Main Output |
| --- | --- | --- | --- |
| Planning and Client Study | 1 week | Week 1 | Project proposal, identified problem, objectives, and scope |
| Requirements Gathering | 1 week | Week 2 | Confirmed functional and nonfunctional requirements |
| System and UI Design | 2 weeks | Weeks 3-4 | Wireframes, database design, and system workflow |
| Sprint 1 Development | 2 weeks | Weeks 5-6 | User login, lost/found item reporting, and basic item management |
| Sprint 2 Development | 2 weeks | Weeks 7-8 | Search and filtering, claim submission, and item status management |
| Sprint 3 Development | 2 weeks | Weeks 9-10 | Claim verification, administrator functions, and reports |
| Testing and Revision | 1 week | Week 11 | Tested and corrected release candidate |
| Deployment and Final Documentation | 1 week | Week 12 | Installed system, user guide, and final project documentation |

## 9.3 Project Milestones

|  | Milestone | Target |
| --- | --- | --- |
| Requirements approved |  | End of Week 1 |
| Initial design approved |  | End of Week 1 |
| Core ordering functions working |  | End of Week 2 |
| Feature-complete version |  | End of Week 2 |
| Testing completed |  | End of Week 3 |
| Final deployment / presentation |  | End of Week 3 |

# 10. PROJECT BUDGET AND COSTING

## 10.1 Estimated Project Cost

The budget should show the resources that may require money during development and deployment. Students should use realistic estimates and identify free resources when applicable.

| Cost Item | Basis | Estimated Cost |
| --- | --- | --- |
| Development Software | Free/educational tools | PHP 0 |
| Database Software | Free/open-source option | PHP 0 |
| Transportation | Client meetings and testing visits | PHP 1,000 |
| Internet/Data | Internet connection and mobile data for development and testing | PHP 800 |
| Backup Storage / USB | Optional project backup | PHP 0 |
| Hardware Adjustment | Allowance for minor peripherals or replacement needs | PHP 1,000 |
| Contingency | Allowance for unexpected project expenses | PHP 700 |
| TOTAL ESTIMATED COST |  | PHP 3,500 |

## 10.2 Cost Justification

The estimated budget focuses on the necessary expenses for developing, testing, and implementing the web-based CITE Department Lost and Found Reporting and Claiming System. Transportation expenses will support consultations with the CITE Department and meetings related to the project. Internet and mobile data will be used for research, communication, system development, and testing. Backup storage will help protect important project files and database records. Additional funds will be reserved for possible technical needs and unexpected expenses during development. The project will use free or open-source software and available equipment to reduce costs. Since the system is developed by student researchers for academic purposes, no labor costs or unnecessary expenses for paid software are included. These budget considerations will help ensure that the system can be developed efficiently and affordably while supporting the organized reporting, searching, and claiming of lost and found belongings.

# 11. SCRUM / AGILE APPLICATION

## 11.1 Scrum Roles

| Scrum Role | Sample Responsibility |
| --- | --- |
| Product Owner | Represents the needs of students and CITE Department users, prioritizes system features, and ensures that the developed system meets the agreed requirements. |
| Scrum Master | Facilitates Scrum activities, helps resolve problems encountered by the team, monitors progress, and ensures that the team stays focused on its sprint goals. |
| Development Team | Plans, designs, codes, tests, documents, and improves the system’s features, including item reporting, searching, claiming, and administrative management. |

## 11.2 Sample Product Backlog

| Priority | Backlog Item | Expected Result |
| --- | --- | --- |
| High | User Login | Authorized users can securely access the system. |
| High | Report Lost Item | Students can submit reports for items they have lost. |
| High | Report Found Item | Students can submit reports for items they have found. |
| High | Item Listing | Users can view and search reported lost and found items. |
| High | Claim Request | Students can submit a request to claim a found item. |
| High | Claim Verification | Admin can review and verify claim requests. |
| High | Update Item Status | Admin can mark items as claimed, returned, or still available. |
| Medium | Report History | Users can view their previously submitted lost/found reports. |
| Medium | Claim History | Users can view the status of their previous claim requests. |
| Medium | Item Management | Admin can edit, update, or remove inappropriate or outdated reports. |
| Medium | Status Updates | Users can receive updates regarding their reports or claim requests. |
| Low | Additional Reports | Simple statistical or summary reports may be added if time allows. |

## 11.3 Sample Sprint Plan

| Sprint | Sprint Goal | Main Work |
| --- | --- | --- |
| Sprint 1 | Build the foundation of the system. | Requirements review, database setup, user login, basic interface, and lost/found item reporting. |
| Sprint 2 | Implement the core lost-and-found process. | Item listing and search, claim requests, claim verification, item status updates, and report/history functions. |
| Sprint 3 | Add management and monitoring functions. | Report/history functions, user improvements, management functions, and system monitoring. |
| Sprint 4 | Prepare the system for final use. | Testing, bug fixing, user feedback, documentation, deployment preparation, and final presentation. |

## 11.4 Scrum Events

| Scrum Event | How the Team Will Apply It |
| --- | --- |
| Sprint Planning | Select the backlog items that can realistically be completed during the sprint and agree on the sprint goal. |
| Daily Scrum / Team Check-in | Briefly discuss completed work, current tasks, and any blockers or problems. |
| Sprint Review | Demonstrate the completed functions to the client, instructor, or project group and gather feedback. |
| Sprint Retrospective | Discuss what worked, what caused problems, and what the team should improve in the next sprint. |

## 11.5 Simple Scrum Progress Tracking

The team may use a simple task board with three basic columns: To Do, In Progress, and Done. Each task related to the development of the CITE Department Lost and Found Reporting System should have an assigned member and status. The team can use the board to monitor activities such as system design, database development, user interface development, lost-and-found item reporting, item searching, and testing. At the end of every sprint, the team should compare the planned tasks with the completed tasks and use the results to improve the plan for the next sprint

# 12. PROJECT SUMMARY

The proposed CITE Department Lost and Found Reporting System is intended to provide a more organized and efficient way of reporting, recording, and managing lost and found items within the CITE Department. The system will allow users to submit reports for lost or found belongings and provide relevant information such as the item's description, location, date, and other identifying details. This can help reduce the difficulty of manually tracking lost and found items and make it easier for students and staff to locate and claim their belongings.

Based on the proposed system requirements, the project can be developed using commonly available software and hardware, Using Agile and Scrum allows the team to develop the system in manageable parts, test features early, and use feedback to improve the final product. The team can also use a risk register, project schedule, and task tracker to monitor progress and manage the project systematically.

# OPTIONAL ATTACHMENTS

The instructor may allow the following supporting materials when applicable:

- Client interview guide or summarized interview notes

- Process flow or system workflow diagram

- Use case diagram

- Wireframes/user interface mockups

- Database design or Entity-Relationship Diagram (ERD)

- Gantt chart or detailed project schedule

- Screenshots of Scrum board or task tracker

- Prototype screenshots

- System testing documentation

Sample note: These attachments support the main documentation. They should not replace the explanations required in Sections 1 to 12.